# Project Dashboard  Code

<!DOCTYPE html>

<html lang="en" class="scroll-smooth">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Dental Note Bot - Interactive Project Plan</title>

<script src="https://cdn.tailwindcss.com"></script>

<script src="https://cdn.jsdelivr.net/npm/chart.js"></script>

<link rel="preconnect" href="https://fonts.googleapis.com">

<link rel="preconnect" href="https://fonts.gstatic.com" crossorigin>

<link href="https://fonts.googleapis.com/css2?family=Inter:wght@400;500;600;700&display=swap" rel="stylesheet">

<!-- Chosen Palette: Calm Neutral Harmony -->

<!-- Application Structure Plan: A dashboard-style, single-page application is designed to transform the static development guide into an engaging and explorable project command center. The structure avoids a simple linear scroll, instead opting for a top-level navigation that links to distinct, interactive sections: 1) An 'Overview' dashboard with key metrics (timeline, effort) and summary charts (Gantt-style timeline, effort distribution). 2) An 'Interactive Milestone Explorer' using a clickable process flow diagram to reveal detailed information for each phase, preventing information overload. 3) A 'Tech & Risks' section using a tabbed interface to neatly separate the technology stack from an interactive risk matrix accordion. 4) A 'Communication' section presenting the plan in a clear, digestible format. This information architecture was chosen to empower the user (e.g., a project stakeholder) to quickly grasp high-level metrics and then dive deep into specific areas of interest in a non-linear, intuitive way, which is far more effective for understanding a complex plan than reading a document. -->

<!-- Visualization & Content Choices:

- Project Overview Stats (Total Days, Total Hours): Report Info -> Project Totals -> Goal: Inform -> Viz/Method: Large number stat cards (HTML/CSS) -> Interaction: None -> Justification: Provides at-a-glance key project metrics.

- Milestone Timeline (Gantt-style Chart): Report Info -> Milestone Durations -> Goal: Show Change/Progression -> Viz/Method: Chart.js Horizontal Bar Chart -> Interaction: Hover tooltips for details -> Justification: Visually represents the project schedule and phase dependencies.

- Effort Distribution (Donut Chart): Report Info -> Milestone Hours -> Goal: Compare -> Viz/Method: Chart.js Donut Chart -> Interaction: Hover tooltips for details -> Justification: Highlights which milestones are the most resource-intensive.

- Interactive Milestone Flow: Report Info -> Detailed Milestone Content (Tasks, Deliverables) -> Goal: Organize -> Viz/Method: HTML/CSS Flexbox diagram + JS-powered detail panel -> Interaction: Click milestone to display its content -> Justification: Breaks down dense information, making it digestible and interactive.

- Risk Matrix: Report Info -> Risks & Mitigations -> Goal: Organize -> Viz/Method: HTML/CSS Accordion -> Interaction: Click to expand/collapse risk categories -> Justification: Neatly organizes complex risk data without overwhelming the user.

- Tech Stack: Report Info -> List of technologies -> Goal: Inform -> Viz/Method: Styled cards (HTML/CSS) -> Interaction: None -> Justification: Clean and clear presentation of the project's technical foundation.

- Library/Method: Chart.js for all charts, Vanilla JS for all interactions. -->

<!-- CONFIRMATION: NO SVG graphics used. NO Mermaid JS used. -->

<style>

body { font-family: 'Inter', sans-serif; }

.chart-container { position: relative; width: 100%; max-width: 900px; margin-left: auto; margin-right: auto; height: 350px; max-height: 400px; }

@media (max-width: 768px) { .chart-container { height: 300px; max-height: 350px; } }

.task-list-item::before { content: '✓'; color: #14b8a6; margin-right: 0.75rem; font-weight: bold; }

.deliverable-list-item::before { content: '📦'; margin-right: 0.75rem; }

.rationale-text::before { content: '💡'; margin-right: 0.75rem; font-size: 1.25rem; line-height: 1; vertical-align: middle; }

.dependencies-text::before { content: '🔗'; margin-right: 0.75rem; font-size: 1.25rem; line-height: 1; vertical-align: middle; }

</style>

</head>

<body class="bg-slate-50 text-slate-800">

<header class="bg-white/80 backdrop-blur-lg sticky top-0 z-30 shadow-sm">

<div class="max-w-7xl mx-auto px-4 sm:px-6 lg:px-8">

<div class="flex justify-between items-center py-4">

<h1 class="text-xl md:text-2xl font-bold text-slate-900">Dental Note Bot: Project Plan</h1>

<nav class="hidden md:flex items-center space-x-8 text-sm font-medium">

<a href="#overview" class="text-slate-600 hover:text-teal-600 transition-colors">Overview</a>

<a href="#milestones" class="text-slate-600 hover:text-teal-600 transition-colors">Milestones</a>

<a href="#tech-risks" class="text-slate-600 hover:text-teal-600 transition-colors">Tech & Risks</a>

<a href="#communications" class="text-slate-600 hover:text-teal-600 transition-colors">Comms Plan</a>

</nav>

</div>

</div>

</header>

<main class="max-w-7xl mx-auto px-4 sm:px-6 lg:px-8 py-8 md:py-12">

<section id="overview" class="mb-16">

<div class="text-center mb-12">

<h2 class="text-3xl font-bold tracking-tight text-slate-900 sm:text-4xl">Project Dashboard</h2>

<p class="mt-4 max-w-2xl mx-auto text-lg text-slate-600">This dashboard provides a high-level overview of the Dental Note Bot development project, summarizing key metrics and the overall timeline.</p>

</div>

<div class="grid grid-cols-1 md:grid-cols-3 gap-6 mb-12 text-center">

<div class="bg-white p-6 rounded-xl shadow-md">

<div class="text-sm font-medium text-slate-500">Total Estimated Timeline</div>

<div id="totalDays" class="text-4xl font-bold text-teal-600 mt-2">--</div>

</div>

<div class="bg-white p-6 rounded-xl shadow-md">

<div class="text-sm font-medium text-slate-500">Total Estimated Effort</div>

<div id="totalHours" class="text-4xl font-bold text-teal-600 mt-2">--</div>

</div>

<div class="bg-white p-6 rounded-xl shadow-md">

<div class="text-sm font-medium text-slate-500">Billing Model</div>

<div class="text-4xl font-bold text-teal-600 mt-2">$1.55</div>

<div class="text-xs text-slate-500">per generated note</div>

</div>

</div>

<div class="grid grid-cols-1 lg:grid-cols-5 gap-8">

<div class="lg:col-span-3 bg-white p-6 rounded-xl shadow-md">

<h3 class="text-lg font-semibold mb-4 text-slate-700">Project Timeline (Gantt)</h3>

<div class="chart-container">

<canvas id="ganttChart"></canvas>

</div>

</div>

<div class="lg:col-span-2 bg-white p-6 rounded-xl shadow-md">

<h3 class="text-lg font-semibold mb-4 text-slate-700">Effort Distribution by Milestone</h3>

<div class="chart-container">

<canvas id="effortChart"></canvas>

</div>

</div>

</div>

</section>

<section id="milestones" class="mb-16">

<div class="text-center mb-12">

<h2 class="text-3xl font-bold tracking-tight text-slate-900 sm:text-4xl">Interactive Milestone Explorer</h2>

<p class="mt-4 max-w-2xl mx-auto text-lg text-slate-600">The project is broken down into six distinct milestones. Click on any milestone below to explore its objectives, key tasks, and deliverables in detail.</p>

</div>

<div id="milestone-flow" class="flex flex-col md:flex-row items-center justify-center space-y-4 md:space-y-0 md:space-x-2 mb-8 flex-wrap">

</div>

<div id="milestone-details" class="bg-white p-6 md:p-8 rounded-xl shadow-md min-h-[300px] transition-all duration-300 ease-in-out">

<p class="text-slate-500 text-center py-20">Select a milestone above to see the details.</p>

</div>

</section>

<section id="tech-risks" class="mb-16">

<div class="text-center mb-12">

<h2 class="text-3xl font-bold tracking-tight text-slate-900 sm:text-4xl">Technology & Risk Assessment</h2>

<p class="mt-4 max-w-2xl mx-auto text-lg text-slate-600">This section outlines the technology stack that will power the application and details the potential risks with their corresponding mitigation strategies.</p>

</div>

<div>

<div class="mb-4 border-b border-slate-200">

<nav class="-mb-px flex space-x-6" id="tabs-nav">

<button data-tab="tech-stack" class="tab-button whitespace-nowrap py-4 px-1 border-b-2 font-medium text-sm text-teal-600 border-teal-500">Technology Stack</button>

<button data-tab="risk-management" class="tab-button whitespace-nowrap py-4 px-1 border-b-2 font-medium text-sm text-slate-500 border-transparent hover:text-slate-700 hover:border-slate-300">Risk Management</button>

</nav>

</div>

<div id="tabs-content">

<div id="tech-stack-content" class="tab-content">

<div class="grid grid-cols-1 md:grid-cols-2 lg:grid-cols-3 gap-6">

</div>

</div>

<div id="risk-management-content" class="tab-content hidden">

<div class="space-y-4">

</div>

</div>

</div>

</div>

</section>

<section id="communications" class="mb-16">

<div class="text-center mb-12">

<h2 class="text-3xl font-bold tracking-tight text-slate-900 sm:text-4xl">Communication Plan</h2>

<p class="mt-4 max-w-2xl mx-auto text-lg text-slate-600">Effective and transparent communication is key to project success. The following plan will be used to keep all stakeholders aligned and informed.</p>

</div>

<div id="comms-plan" class="grid grid-cols-1 md:grid-cols-2 lg:grid-cols-3 gap-6">

</div>

</section>

</main>

<footer class="bg-slate-100 border-t border-slate-200">

<div class="max-w-7xl mx-auto py-6 px-4 sm:px-6 lg:px-8 text-center text-sm text-slate-500">

<p>&copy; 2025 Dental Note Bot Project Plan. Interactively generated from the Software Development Guide.</p>

</div>

</footer>

<script>

const projectData = {

milestones: [

{

id: 1,

title: "Discovery & Technical Deep Dive",

timelineDays: [5, 7],

timelineHours: [40, 56],

objective: "To establish a clear and detailed understanding of all requirements, define the technical architecture, and set up the foundational development environment.",

tasks: [

"Conduct workshops with Dr. Manoney to refine requirements.",

"Finalize the technology stack (backend, frontend, database, APIs).",

"Draft architectural diagrams and design the data model.",

"Set up local development environments and initialize Git repository.",

"Conduct initial security audit and compliance planning."

],

deliverables: ["Detailed Requirements Document", "Technical Design Document", "Chosen Tech Stack Justification", "Initialized Git Repository"],

rationale: "This initial phase is crucial for de-risking the project. A thorough understanding of requirements prevents costly reworks later.",

dependencies: "Active collaboration and decision-making from the product owner."

},

{

id: 2,

title: "Core Web Backend & Dashboard (MVP)",

timelineDays: [7, 9],

timelineHours: [56, 72],

objective: "To build the foundational backend services, implement user authentication, workplace management, and the basic dentist dashboard.",

tasks: [

"Implement secure dentist registration, login, and password management.",

"Develop API endpoints for workplace CRUD operations.",

"Build the frontend for the dentist dashboard.",

"Set up initial Stripe integration for metered billing.",

"Configure PostgreSQL database and implement ORM."

],

deliverables: ["Functional user registration & login", "Workplace management CRUD", "Basic Stripe subscription setup", "Deployed backend services (dev)"],

rationale: "This milestone focuses on establishing the core infrastructure and critical user-facing features before tackling more complex logic.",

dependencies: "Completion of Milestone 1."

},

{

id: 3,

title: "Advanced Note Generation & Voice Input",

timelineDays: [12, 15],

timelineHours: [96, 120],

objective: "To implement the sophisticated voice input processing, template matching, note customization, PDF generation, and secure storage/emailing of notes.",

tasks: [

"Integrate a Speech-to-Text (STT) API.",

"Develop a flexible system for note template management.",

"Implement algorithms for note customization and dynamic prompting.",

"Integrate a PDF generation library.",

"Store generated PDFs securely and implement email delivery.",

"Implement Stripe usage reporting for each generated note."

],

deliverables: ["Functional voice input options", "Accurate STT conversion", "Working PDF generation", "Secure note storage and email delivery", "Stripe usage reporting integrated"],

rationale: "This is the core intellectual property of the DNB. Breaking down the complex logic ensures robust implementation.",

dependencies: "Completion of Milestone 2, clear requirements from Milestone 1."

},

{

id: 4,

title: "Security & UX Enhancements",

timelineDays: [6, 8],

timelineHours: [48, 64],

objective: "To implement specified security preferences (OTP) and enhance the overall user experience with robust error handling and responsive design.",

tasks: [

"Implement security preferences (OTP via SMS).",

"Refine UI/UX for consistency and responsiveness.",

"Implement comprehensive error handling and logging.",

"Identify and optimize performance bottlenecks."

],

deliverables: ["Working OTP via SMS for security", "Well-designed, responsive UI", "Comprehensive error messages & logging"],

rationale: "Security is paramount for a healthcare application. A great UX makes the application intuitive and pleasant to use.",

dependencies: "Completion of Milestone 3."

},

{

id: 5,

title: "Deployment & Production Readiness",

timelineDays: [5, 7],

timelineHours: [40, 56],

objective: "To deploy the application to a production environment (Heroku), configure all services, and conduct final end-to-end testing.",

tasks: [

"Set up GitHub repository and deploy to Heroku.",

"Configure all production environment variables and add-ons.",

"Configure Stripe webhooks for billing events.",

"Conduct comprehensive end-to-end testing on the live environment.",

"Update technical documentation for deployment."

],

deliverables: ["Live application URL", "Configured GitHub repo", "Confirmed Stripe webhook setup", "Live testing report"],

rationale: "This milestone makes the application publicly accessible and ensures it functions correctly in a production environment.",

dependencies: "Completion of Milestone 4."

},

{

id: 6,

title: "Post-Launch Support & Iteration",

timelineDays: [30, 30], // Represented as an ongoing 30-day block

timelineHours: [20, 30], // Per month

objective: "To monitor the live application, address issues, gather user feedback, and plan for future enhancements.",

tasks: [

"Set up application performance monitoring and alerting.",

"Address critical bugs and perform regular maintenance.",

"Establish channels for user feedback collection.",

"Plan for future enhancements (e.g., native mobile app)."

],

deliverables: ["Stable and monitored live application", "Resolved critical bugs", "Roadmap for future features"],

rationale: "Continuous monitoring, support, and iteration are vital for long-term success and user satisfaction.",

dependencies: "Successful completion of Milestone 5."

}

],

techStack: [

{ category: "Backend", name: "Python (Flask/Django)", icon: "🐍" },

{ category: "Frontend", name: "JavaScript (React/Vue)", icon: "⚛️" },

{ category: "Database", name: "PostgreSQL", icon: "🐘" },

{ category: "Styling", name: "Tailwind CSS", icon: "💨" },

{ category: "Speech-to-Text", name: "Google Cloud / AWS", icon: "🎤" },

{ category: "PDF Generation", name: "ReportLab / wkhtmltopdf", icon: "📄" },

{ category: "Payments", name: "Stripe", icon: "💳" },

{ category: "Hosting", name: "Heroku", icon: "☁️" },

{ category: "Email Service", name: "SendGrid / Mailgun", icon: "✉️" },

],

risks: [

{

category: "Technical Risks",

items: [

{ title: "Speech-to-Text Accuracy", mitigation: "Use a robust STT API, potentially fine-tune with dental vocabulary, and allow easy manual correction in the UI." },

{ title: "Complex Template Matching", mitigation: "Thoroughly define template logic, implement extensive unit tests, and require user review before finalizing notes." },

{ title: "Stripe Metered Billing Complexity", mitigation: "Implement robust usage tracking, leverage official Stripe libraries, and conduct thorough testing of billing cycles." },

{ title: "Security & Compliance (HIPAA)", mitigation: "Adhere to security best practices (encryption, access control), and consult with legal/compliance experts." }

]

},

{

category: "Project Management Risks",

items: [

{ title: "Scope Creep", mitigation: "Clearly define MVP features, use a strict change management process, and prioritize features for future iterations." },

{ title: "Resource Availability", mitigation: "Maintain open communication, set realistic timelines, and build in buffer time for unforeseen delays." }

]

},

{

category: "External Dependencies Risks",

items: [

{ title: "Third-Party API Downtime", mitigation: "Implement graceful degradation, retry mechanisms, and monitor the health of external APIs." },

{ title: "Heroku-specific Issues", mitigation: "Leverage Heroku's documentation and support, and have contingency plans for scaling or migration if needed." }

]

}

],

commsPlan: [

{ title: "Regular Stand-ups", description: "Daily or bi-daily short meetings to discuss progress, roadblocks, and next steps.", icon: "🙌" },

{ title: "Weekly Demos/Review", description: "A dedicated session each week to demonstrate completed features and gather feedback.", icon: "🎬" },

{ title: "Primary Comms Channel", description: "A dedicated chat application (e.g., Slack) for quick questions and updates.", icon: "💬" },

{ title: "Version Control", description: "Using Git with a clear branching strategy for all code management.", icon: "🌿" },

{ title: "Issue Tracking", description: "Utilizing a tool like Jira or GitHub Issues to transparently manage tasks and bugs.", icon: "📋" },

{ title: "Documentation", description: "Maintaining up-to-date documentation for code, architecture, and deployment.", icon: "📚" }

]

};

document.addEventListener('DOMContentLoaded', () => {

const totalDays = projectData.milestones.reduce((acc, m) => acc + m.timelineDays[1], 0);

const totalHours = projectData.milestones.reduce((acc, m) => acc + m.timelineHours[1], 0);

document.getElementById('totalDays').textContent = `${totalDays} Days`;

document.getElementById('totalHours').textContent = `~${totalHours} Hours`;

renderGanttChart();

renderEffortChart();

renderMilestones();

renderTechStack();

renderRisks();

renderCommsPlan();

setupTabs();

});

function renderGanttChart() {

const ctx = document.getElementById('ganttChart').getContext('2d');

const labels = projectData.milestones.map(m => `M${m.id}: ${m.title}`);

const data = projectData.milestones.map(m => m.timelineDays);

let cumulativeStart = 0;

const ganttData = data.map(range => {

const start = cumulativeStart;

const end = start + range[1];

cumulativeStart = end;

return [start, end];

});

new Chart(ctx, {

type: 'bar',

data: {

labels: labels,

datasets: [{

label: 'Estimated Days',

data: ganttData,

backgroundColor: 'rgba(20, 184, 166, 0.7)',

borderColor: 'rgba(13, 148, 136, 1)',

borderWidth: 1,

borderRadius: 4,

borderSkipped: false,

}]

},

options: {

indexAxis: 'y',

responsive: true,

maintainAspectRatio: false,

plugins: {

legend: { display: false },

tooltip: {

callbacks: {

label: function(context) {

const raw = context.raw;

const duration = raw[1] - raw[0];

return `Duration: ${duration} days (Est. ${projectData.milestones[context.dataIndex].timelineDays[0]}-${projectData.milestones[context.dataIndex].timelineDays[1]} days)`;

}

}

}

},

scales: {

x: {

min: 0,

title: {

display: true,

text: 'Project Timeline (Days)'

}

},

y: {

ticks: {

callback: function(value, index, values) {

const label = this.getLabelForValue(value);

return label.length > 25 ? label.substring(0, 25) + '...' : label;

}

}

}

}

}

});

}

function renderEffortChart() {

const ctx = document.getElementById('effortChart').getContext('2d');

const labels = projectData.milestones.map(m => `M${m.id}: ${m.title}`);

const data = projectData.milestones.map(m => m.timelineHours[1]);

new Chart(ctx, {

type: 'doughnut',

data: {

labels: labels,

datasets: [{

label: 'Estimated Hours',

data: data,

backgroundColor: [

'rgba(13, 148, 136, 0.8)',

'rgba(15, 118, 110, 0.8)',

'rgba(13, 148, 136, 0.6)',

'rgba(15, 118, 110, 0.6)',

'rgba(13, 148, 136, 0.4)',

'rgba(15, 118, 110, 0.4)',

],

borderColor: '#ffffff',

borderWidth: 2,

}]

},

options: {

responsive: true,

maintainAspectRatio: false,

plugins: {

legend: {

position: 'bottom',

labels: {

padding: 15,

boxWidth: 12,

generateLabels: function(chart) {

const data = chart.data;

if (data.labels.length && data.datasets.length) {

return data.labels.map(function(label, i) {

const meta = chart.getDatasetMeta(0);

const style = meta.controller.getStyle(i);

return {

text: `M${i+1}`,

fillStyle: style.backgroundColor,

strokeStyle: style.borderColor,

lineWidth: style.borderWidth,

hidden: isNaN(data.datasets[0].data[i]) || meta.data[i].hidden,

index: i

};

});

}

return [];

}

}

},

tooltip: {

callbacks: {

label: function(context) {

let label = context.dataset.label || '';

if (label) {

label += ': ';

}

if (context.parsed !== null) {

label += `~${context.parsed} hours`;

}

return label;

}

}

}

}

}

});

}

function renderMilestones() {

const flowContainer = document.getElementById('milestone-flow');

flowContainer.innerHTML = '';

projectData.milestones.forEach((milestone, index) => {

const milestoneEl = document.createElement('div');

milestoneEl.className = 'flex items-center';

milestoneEl.innerHTML = `

<button data-id="${milestone.id}" class="milestone-button flex-shrink-0 bg-white border-2 border-slate-300 hover:border-teal-500 hover:bg-teal-50 text-slate-700 font-semibold py-2 px-4 rounded-lg transition-all duration-200 focus:outline-none focus:ring-2 focus:ring-offset-2 focus:ring-teal-500">

M${milestone.id}: ${milestone.title}

</button>

${index < projectData.milestones.length - 1 ? '<div class="hidden md:block w-6 h-1 bg-slate-300 mx-2"></div>' : ''}

`;

flowContainer.appendChild(milestoneEl);

});

const detailsContainer = document.getElementById('milestone-details');

document.querySelectorAll('.milestone-button').forEach(button => {

button.addEventListener('click', (e) => {

const id = parseInt(e.currentTarget.dataset.id);

const milestone = projectData.milestones.find(m => m.id === id);

document.querySelectorAll('.milestone-button').forEach(btn => {

btn.classList.remove('bg-teal-600', 'text-white', 'border-teal-600');

btn.classList.add('bg-white', 'text-slate-700', 'border-slate-300');

});

e.currentTarget.classList.add('bg-teal-600', 'text-white', 'border-teal-600');

e.currentTarget.classList.remove('bg-white', 'text-slate-700');

detailsContainer.innerHTML = `

<h3 class="text-2xl font-bold text-slate-900 mb-2">${milestone.title}</h3>

<div class="flex flex-wrap items-center gap-x-6 gap-y-2 mb-6 text-sm text-slate-500">

<span><strong>Timeline:</strong> ${milestone.timelineDays[0]}-${milestone.timelineDays[1]} days</span>

<span><strong>Effort:</strong> ~${milestone.timelineHours[0]}-${milestone.timelineHours[1]} hours</span>

</div>

<p class="text-slate-700 mb-6">${milestone.objective}</p>

<div class="grid grid-cols-1 md:grid-cols-2 gap-8">

<div>

<h4 class="font-semibold text-slate-800 mb-3">Key Tasks</h4>

<ul class="space-y-2 text-slate-600">

${milestone.tasks.map(task => `<li class="task-list-item">${task}</li>`).join('')}

</ul>

</div>

<div class="space-y-6">

<div>

<h4 class="font-semibold text-slate-800 mb-3">Deliverables</h4>

<ul class="space-y-2 text-slate-600">

${milestone.deliverables.map(d => `<li class="deliverable-list-item">${d}</li>`).join('')}

</ul>

</div>

<div class="text-slate-600">

<p class="rationale-text"><strong>Rationale:</strong> ${milestone.rationale}</p>

</div>

<div class="text-slate-600">

<p class="dependencies-text"><strong>Dependencies:</strong> ${milestone.dependencies}</p>

</div>

</div>

</div>

`;

});

});

}

function renderTechStack() {

const container = document.querySelector('#tech-stack-content .grid');

container.innerHTML = projectData.techStack.map(tech => `

<div class="bg-white p-4 rounded-lg shadow flex items-center space-x-4">

<div class="text-3xl">${tech.icon}</div>

<div>

<div class="font-semibold text-slate-800">${tech.name}</div>

<div class="text-sm text-slate-500">${tech.category}</div>

</div>

</div>

`).join('');

}

function renderRisks() {

const container = document.querySelector('#risk-management-content .space-y-4');

container.innerHTML = projectData.risks.map(category => `

<details class="bg-white rounded-lg shadow-sm group">

<summary class="flex items-center justify-between p-4 cursor-pointer font-semibold text-slate-800">

${category.category}

<span class="transform transition-transform duration-200 group-open:rotate-180">▼</span>

</summary>

<div class="px-4 pb-4 border-t border-slate-200">

<ul class="mt-4 space-y-4">

${category.items.map(item => `

<li class="p-3 bg-slate-50 rounded-md">

<strong class="block text-slate-700">${item.title}</strong>

<p class="text-sm text-slate-600 mt-1"><strong>Mitigation:</strong> ${item.mitigation}</p>

</li>

`).join('')}

</ul>

</div>

</details>

`).join('');

}

function renderCommsPlan() {

const container = document.getElementById('comms-plan');

container.innerHTML = projectData.commsPlan.map(item => `

<div class="bg-white p-6 rounded-xl shadow-md">

<div class="flex items-start space-x-4">

<div class="text-2xl">${item.icon}</div>

<div>

<h4 class="font-semibold text-slate-800">${item.title}</h4>

<p class="text-slate-600 mt-1 text-sm">${item.description}</p>

</div>

</div>

</div>

`).join('');

}

function setupTabs() {

const tabButtons = document.querySelectorAll('.tab-button');

const tabContents = document.querySelectorAll('.tab-content');

tabButtons.forEach(button => {

button.addEventListener('click', () => {

const tabId = button.dataset.tab;

tabButtons.forEach(btn => {

btn.classList.remove('text-teal-600', 'border-teal-500');

btn.classList.add('text-slate-500', 'border-transparent', 'hover:text-slate-700', 'hover:border-slate-300');

});

button.classList.add('text-teal-600', 'border-teal-500');

button.classList.remove('text-slate-500', 'border-transparent', 'hover:text-slate-700', 'hover:border-slate-300');

tabContents.forEach(content => {

if (content.id === `${tabId}-content`) {

content.classList.remove('hidden');

} else {

content.classList.add('hidden');

}

});

});

});

}

</script>

</body>

</html>